**SPRINT OF EARLY WARNING SYSTEM FROM THREAT OF WILD ANIMALS**

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Modules** | **Task** | **Pending task if any** | **Hours for completion** | **Expected date of completion** | **Actual date of completion** | | **Reason for deviation** | |
| Admin | Add forest officer | - | 4hrs | 11/3/19 | 11/3/19 | |  | |
| Send notification | - | 4hrs | 12/3/19 | 12/3/19 | |  | |
| Verify emergency messages | - | 3hrs | 13/3/19 | 14/3/19 | |  | |
| View complaints and Send reply | - | 5hrs | 15/3/19 | 18/3/19 | | Error in program | |
| View report  and View users | - | 6hrs | 19/3/19 | 22/3/19 | | Error | |
| View forest officers and update | - | 3hrs | 21/3/19 | 21/3/19 | |  | |
| Validation | - | 4hrs | 25/3/19 | 28/3/19 | | Error in validation | |
| Forest officer | View emergency message | - | 3hrs | 01/04/19 | | 03/04/19 | | Error in program |
| Add report | - | 4 hrs | 04/04/19 | | 04/04/19 | |  |
| Validation | - | 3hrs | 05/04/19 | | 10/04/19 | | Validation error |
| templates | - | 5 hrs | 11/04/19 | | 13/04/19 | | error |
| View notification |  | 4hrs | 17/04/19 | | 18/04/19 | | error |
|  | View alert | 4hrs |  | 19/04/19 | | 23/04/19 | | Lap complaint |