**SPRINT OF EARLY WARNING SYSTEM FROM THREAT OF WILD ANIMALS**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Modules** | **Task** | **Pending task if any** | **Hours for completion** | **Expected date of completion** | **Actual date of completion** | **Reason for deviation** |
| Admin | Add forest officer | - | 4hrs | 11/3/19 | 11/3/19 |  |
| Send notification | - | 4hrs | 12/3/19 | 12/3/19 |  |
| Verify emergency messages | - | 3hrs | 13/3/19 | 14/3/19 |  |
| View complaints and Send reply | - | 5hrs | 15/3/19 | 18/3/19 | Error in program |
| View report  and View users | - | 6hrs | 19/3/19 | 22/3/19 | Error |
| View forest officers and update | - | 3hrs | 21/3/19 | 21/3/19 |  |
| Validation | - | 4hrs | 25/3/19 | 28/3/19 | Error in validation |